Website Development Project Log

Week 2 (January 9 – January 16, 2022)

Create a website that will showcase data analyses conducted on historical Olympics data in a visually appealing and interactive manner & generate excitement and enthusiasm for the upcoming 2022 Winter Olympics in Beijing (Beijing 2022)

The following items detail the various activities conducted within the second week of the group project:

Website Creation Tasks

- Successfully created organization file structure for website (static/js/images/css + templates/)

- Successfully created parent html file to serve as home page based upon assistance from websites and NYT GitHub project

  - Developed banner with multicolored text

  - Developed colorful navigation bar with links to other pages that will be a part of the website

- Successfully created “trends”, “visualizations”, and “interact” html pages and linked them to parent page

  - Successfully resolved issues around site navigation so that all 4 links work and the user can click between pages successfully

- Began reviewing Weekly Challenge #10 Mission to Mars html code as a model for how to scrape the Beijing 2022 website for the latest news on the upcoming Winter Olympics

  - Identified a potential challenge with scraping Olympics website, i.e., permission and copyright

    - Resolved this issue 1/10/22 after discussing during OH by clarifying that the Olympics robots.txt allows for scraping

  - Reviewed the Beijing 2022 website to identify elements to scrape

  - Determined that web scraping would not be able to be utilized efficiently given the design of the Beijing 2022 page

  - Decided to include the Beijing 2022 website banner in the homepage and a link to Beijing 2022

- Began working on “interact” html page creative elements

  - Developed a fly-in text statement for audio player, which later was changed to static text in red

  - Centered audio player on page

  - Created the hyperlink to the music source

  - Identified a challenge with audio (i.e., audio players do not consistently play when you click on other pages)

    - Researched into options for how to handle this

    - Determined that the audio player should be housed on the “Interact!” page as an interactive feature with some history about John Williams’s iconic piece commissioned and premiered in 1984.

    - Successfully updated pages so that the “Interact!” page only includes music

- Successfully created “Trends” page

  - Discussed Elisabeth’s work with Tableau and whether or not Tableau dashboards could be uploaded to the webpage during class on Monday 1/10/22

  - Elisabeth provided the embed code for preliminary visualizations to test

  - Successfully built embed code into the “Trends” page and shared final results with team via Slack

  - Successfully updated page to include visually appealing elements, e.g., having header of “Dive into Olympics Dashboard!” as a fly-in text and a border around the Tableau element

Website Deployment

- Inquired about whether JavaScript can be used on Heroku as well as best deployment technology to use for webpage during OH

  - Ed agreed to provide a lesson on webpage deployment and Heroku during class on Wednesday (1/12/22)

- Began exploring how to deploy machine learning models in Flask

  - The pickle library for serializing standard Python objects.

    - Benefits:

    - The pickle module keeps track of the objects it has already serialized, so that later references to the same object won’t be serialized again, thus allowing for faster execution time.

    - Allows saving model in very little time.

    - Good For small models with fewer parameters like the one we used.

  - The joblib library for efficiently serializing Python objects with NumPy arrays.

    - Ideal for the large models having many parameters and can have large NumPy arrays in the backend.

    - Can only save the file to disk and not to a string.

    - Works similar to pickle `dump` and `load`

    - Most fitted for sklearn estimators.

  - Successfully concluded that it looks like joblib is the one we should use!

  - Successfully tested joblib in a practice file using logistic regression with Module 17 to open and then run the model based on “test” data!

- Attended Ed’s lecture on webpage deployment on Wednesday (1/12/22) and worked with team on important issues related to EDA and ML as well as GitHub

- Attended OH on Saturday (1/15/22) to discuss EDA and ML issues

- Began working on “interact” html page ML elements

  - Completed preliminary coding for HTML to capture user input, which included drop-down menus

  - Built user input forms with borders for Summer and Winter Olympics

  - Discussed with Nikhila on Sunday (1/16/22)  a way to encode data that could be used for the webpage, i.e., Label Encoder after research results obtained by Geeks for Geeks https://www.geeksforgeeks.org/deploy-machine-learning-model-using-flask/